Project Charter

Project Name

Agile Dashboard Implementation Project

12 Nov 2025

Project Documentation

12 Nov 2025

Sprint 2: Dashboard Creation

11 Nov 2025

11 Nov 2025

Project Charter Preparation

Sprint 1: Data Cleaning

Project Manager

Using free tools (Excel, Power BI, Trello)

Scope kept minimal and focused

Risks and Constraints

Target Date

Milestone

Data inconsistencies

Manual cleaning and validation

Limited resources

Limited time (1-day project)

Mitigation Plan

Risk / Constraint

Project Manager / Analyst

Vishal Menaria

Roles

Name

Milestones

Total Members

Power BI dashboard showing key sales KPIs.

Agile-based execution using sprints and backlog.

Documentation of SDLC phases and progress.

Improved skills in project planning and reporting.

This project aims to apply Agile and SDLC principles to manage the development of a Power BI dashboard for visualizing key sales KPIs. It simulates a real-world analytics project where structured planning, sprint-based execution, and data visualization improve project efficiency and reporting. The project enhances understanding of project workflows, task management, and data-driven decision-making — essential skills for project management roles.

Expected Goals / Deliverables

Expected Goals / Deliverables

Date Approved

Signature

Self (Individual Simulation Project)

11-November-2025

Vishal Menaria

Project Sponsor

Project Description

Design and implement a Power BI dashboard to visualize key sales and profit KPIs using Agile and SDLC principles. Tasks are managed through sprints and a backlog, simulating real-world project execution and delivery. The outcome is a dashboard and documentation demonstrating data-driven project planning and reporting

h

Sprint Backlog

| Task | Sprint | Priority | Status | Remarks |
| --- | --- | --- | --- | --- |
| Collect sales dataset from Kaggle | Sprint 1 | High | Done | Used Superstore Sales Data |
| Clean and format data | Sprint 1 | High | Done | Removed duplicates, renamed columns |
| Create calculated column (Profit Margin %) | Sprint 1 | Medium | Done | Added new field |
| Build visuals (Sales by Region, Monthly Trend) | Sprint 2 | High | In Progress | Power BI visuals |
| Add filters and slicers | Sprint 2 | Medium | To Do | Filter by region & month |
| Finalize layout and colors | Sprint 2 | Medium | To Do | Dashboard polish |
| Prepare short project summary | Sprint 2 | Medium | To Do | Documentation |

Note: Sprint 1 = Day 1” and “Sprint 2 = Day 2” as headers or notes

Figure 1: Final Power BI Dashboard showing regional sales KPIs.